SNHU Travel Review and Retrospective

Jacob Zimmerman

Southern New Hampshire University

CS 250: Software Development Lifecycle

Professor Jimmy Kurian

October 17, 2026

Reflecting on the work done in the SNHU Travel Project, the different Scrum roles worked together to gather information from stakeholders, create user stories from the requirements, refine them into test cases, and implement stories as features in software. Each role contributed to the process in a unique way while also collaborating with fellow team members to support their specific responsibilities. Teamwork and communication played a large role in the effectiveness of the team, allowing individuals to perform their role more effectively and in a way that supports the needs of the other team members.

The Product Owner acted as a business representative for the Scrum Team, interfacing with stakeholders and communicating the requirements for the project to the team. The Product Owner collected feedback from a focus group and created user stories to add to the Product Backlog, while also prioritizing which items in the Product Backlog should be focused on in the next Sprint. Additionally, the Product Owner maintained a line of communication with SNHU Travel management, ensuring that the work being done during each Sprint would deliver value and meet the requirements of stakeholders. When the SNHU Travel management team received new market information and wanted to capitalize on the current wellness vacation trend, the Product Owner quickly communicated the necessary changes to the team so that goal could be met.

The Scrum Master was responsible for the team’s adherence to the Scrum methodology and acted as an interface for the team, protecting them from external blockers and interacting with other departments on their behalf. The Scrum Master facilitated all Scrum Events, ensuring that the principles of Scrum were being followed. During the daily Stand-ups, the Scrum Master kept the team on track and focused on the current topic, while ensuring that the meeting stayed within the allotted time by declaring some topics as asides that should be discussed later. Aside from being a source of Scrum related information, the Scrum Master also worked to ensure that the team’s productivity was preserved. When the team struggled to work in their environment because of a glare on their monitors, the Scrum Master went to facilities to request new blinds for the office. Also, the Scrum Master prevented a sales team member from directly requesting work from the team, informing him of where his request stood in the backlog and what proper channels of communication should be used. These simple changes by the Scrum Master were important for preserving the team’s productivity and reducing blockers that interfere with Scrum’s smaller iteration cycles.

The Testers designed test cases for user stories, so that the team could more effectively implement the features in that story. The Testers took more general descriptions of a feature in a user story and wrote more specific initial test cases for each story, including pass and fail measures that could be tested. The Tester also coordinated with the Product Owner to better understand the expectations for each story and then revised the test cases to meet these requirements. By creating specific test cases with direct inputs and an explanation of the intended output, the Tester reduced ambiguity in each story making it easier for Developers to implement that feature.

The Developers were responsible for carrying out tasks in the form of user stories. The Developers wrote code to implement specific features in software, such as the Top Five Destinations List for the SNHU Travel Project. The Developers also coordinated with Testers to clarify specifics on the implementation of a story and its associated test cases. When the Product Owner informed the team of changes to the software requirements, the Developers modified the existing code to better represent the new requirements. Specifically, when the SNHU Travel Team decided to change the recommended vacations to be the top wellness destinations, the Developers refactored the existing code to support this change while preserving as much of the previous development work as possible.

In the Scrum-Agile Framework, tasks are commonly defined as user stories, and those stories are refined, tested and implemented by the Scrum Team. Each user story goes through a process of refinement and testing to assist in the development of that story. A story begins when a Product Owner decides that a new change or feature is necessary. The idea that leads to a story could be insight from stakeholders or feedback from users, but before that idea is implemented, it must first be refined. The Product Owner will generally write a story in a specific structured format, making it clear what is desired in the feature, but not necessarily rigorously defined. Next, a Tester will begin to specify more strict requirements and refine the story to have specific testable outcomes that a developer can target in development. This process of curating a feature or expectation of a product, refining it to a testable feature and then integrating it into the project is how a Scrum-Agile Team adds value to a project a few features at a time, frequently delivering smaller improvement upon each iteration.

The Scrum-Agile team remains flexible by following Agile principles and avoiding some of the usual pitfalls associated with the Waterfall development model. By using shorter iteration cycles in the form of sprints, the Scrum-Agile Team delivers value more frequently and wastes less effort when an unexpected change occurs. In the SNHU Travel Project, the team was forced to adapt to a change mid sprint when the scope of the Top Five Destinations feature changed to meet marked trends. The Product Owner performed their role by informing the team of the change and its implications, while ensuring that the team kept the same schedule and deprioritizing other backlog items to focus on the new change. The Tester updated test cases to match the new requirements of the story while the developer handled the refactoring of the changed feature.

Communication in the Scrum-Agile Team is key to maintaining the flexibility that the framework is known for. On the SNHU Travel Project, the team communicated well, collaborating on how features should be implemented and discussing the status of the sprint. Some good examples of team communication during this sprint include Tester Brian’s email to the Product Owner regarding developing a mobile app “This user story seems more like an epic that will need to be broken down into smaller components. Can you give more details and wireframes for what you are envisioning here?” and an email to the Product Owner from Developer Jake asking about the travel history recommendation algorithm “Should we weigh the algorithm to show mostly user preferences/history, but also include some trending vacations as well? If so, how should it be weighted? 70% customized, 30% trending?” In addition to Scrum Events like the daily stand-up, this type of communication is how the Scrum-Agile Team collaborates to continuously deliver value on a project.

Several tools were useful during the concluded SNHU Travel Project sprint. The Kanban board or similar project tracking methods amplify the effectiveness of the user story format, while also acting as an information radiator for the team to view the status of the project during events like the daily stand-up. Design templates for user stories and test cases ensure a consistent format while also streamlining the writing process. Another tool that could be useful in Scrum Events and for the team’s understanding of the sprint status could be a Burn-down chart, which would be useful in estimating the progress of the sprint and the volume of work remaining compared against the sprint deadline.

The Scrum-Agile Framework was an appropriate choice for the SNHU Travel Project. The nature of web development and the volatility and trendiness of a market like travel and vacation makes Agile a natural choice for development in these areas. Excessive upfront planning when developing a product that will exist in a rapidly changing market leads to a lot of wasted time when the product’s ecosystem changes. Rather, the ability to deliver working software quickly and change direction often is of more value in this type of environment. The team was able to adapt quickly to changes in project scope and market trends while still delivering value to stakeholders. The tradeoff for this flexibility is that the team spent a significant amount of time adhering to Scrum’s strict format and participating in Scrum Events. This can lead to redundancy when there is no change in project status or scope, reiterating much of the same information each stand-up. For the SNHU Travel Project, making those tradeoffs was the correct choice for the project and client.